# Test Plan: Restful Booker API

This test plan is based on the attached Restful Booker API documentation. The API includes authentication, booking retrieval, booking creation, full booking update, partial booking update, booking deletion, and health check functionality.

## 1. Document Control

| Field | Details |
| --- | --- |
| Document Name | Restful Booker API Test Plan |
| Version | 1.0 |
| Prepared By | QA Team |
| Reviewed By | QA Lead / Test Architect |
| Approved By | Product Owner / Engineering Lead |
| Date | TBD |
| Application | Restful Booker API |
| Base URL | https://restful-booker.herokuapp.com |
| API Documentation URL | https://restful-booker.herokuapp.com/apidoc/index.html |

### Revision History

| Version | Date | Author | Description | Reviewed By |
| --- | --- | --- | --- | --- |
| 1.0 | TBD | QA Team | Initial test plan created from API documentation | TBD |

## 2. Objective

The objective of this test plan is to define the testing scope, strategy, scenarios, data requirements, risks, deliverables, and execution approach for the Restful Booker API.

The testing effort will verify that the API correctly supports:

| Capability | Description |
| --- | --- |
| Authentication | Generate token using valid credentials |
| Booking Search | Retrieve all booking IDs and filter booking IDs by name or date |
| Booking Retrieval | Retrieve booking details by booking ID |
| Booking Creation | Create new bookings using supported payload formats |
| Booking Update | Fully update an existing booking |
| Booking Partial Update | Update selected booking fields only |
| Booking Deletion | Delete an existing booking using authorization |
| Health Check | Confirm API availability using ping endpoint |

The test plan aims to reduce risks related to incorrect CRUD behavior, broken authentication, invalid response schemas, missing validations, poor error handling, inconsistent content-type handling, and data persistence defects.

## 3. Product / Requirement Summary

Restful Booker is a playground booking API that allows users or systems to create, retrieve, update, partially update, and delete hotel-style booking records.

The documentation defines the following API areas:

| Module | Description |
| --- | --- |
| Auth | Creates an authentication token for protected booking operations |
| Booking | Provides booking CRUD operations |
| Ping | Provides a health check endpoint |

### Key API Workflows

| Workflow | Steps |
| --- | --- |
| Create and retrieve booking | Create booking → capture bookingid → retrieve booking by ID |
| Full booking maintenance | Create booking → update booking with complete payload → retrieve and verify updated values |
| Partial booking maintenance | Create booking → partially update selected fields → retrieve and verify updated and unchanged values |
| Delete booking | Create booking → authenticate → delete booking → verify booking is no longer available |
| Availability check | Call /ping and verify API is up |

### Supported Formats

The documentation mentions support for:

| Area | Supported Formats |
| --- | --- |
| Request Content-Type | application/json, text/xml, application/x-www-form-urlencoded |
| Response Accept Header | application/json, application/xml |
| Authentication | Token via Cookie: token=<token_value> or Basic Authorization header |

## 4. Scope of Testing

## 4.1 In Scope

| Endpoint | Method | Purpose | Authentication | Parameters / Body | Expected Response |
| --- | --- | --- | --- | --- | --- |
| /auth | POST | Create authentication token | Not required | username, password | 200 OK, token returned |
| /booking | GET | Get all booking IDs or filtered IDs | Not required | Optional query params: firstname, lastname, checkin, checkout | 200 OK, array of booking IDs |
| /booking/:id | GET | Get booking by ID | Not required | Path param: id; header: Accept | 200 OK, booking details |
| /booking | POST | Create booking | Not required | Booking payload | 200 OK, bookingid and booking object |
| /booking/:id | PUT | Fully update booking | Required | Path param: id, full booking payload, Cookie or Basic Auth | 200 OK, updated booking object |
| /booking/:id | PATCH | Partially update booking | Required | Path param: id, partial booking payload, Cookie or Basic Auth | 200 OK, updated booking object |
| /booking/:id | DELETE | Delete booking | Required | Path param: id, Cookie or Basic Auth | Success response |
| /ping | GET | Health check | Not required | None | 201 Created |

Testing will include:

| Area | Coverage |
| --- | --- |
| Functional API testing | Verify documented endpoint behavior |
| Request validation | Validate mandatory, optional, invalid, blank, null, and malformed fields |
| Response validation | Validate status codes, response body, headers, schema, and data types |
| Authentication testing | Validate token-based and Basic Auth access for protected endpoints |
| Authorization negative testing | Verify protected endpoints reject missing or invalid authorization |
| Data persistence testing | Verify created, updated, partially updated, and deleted records |
| Contract testing | Validate response structure against expected API contract |
| Error handling testing | Verify invalid requests return appropriate status codes and safe responses |
| Regression testing | Verify existing endpoint behavior after changes |
| Exploratory testing | Identify undocumented behavior or documentation gaps |

## 4.2 Out of Scope

The following are out of scope unless additional requirements are provided:

| Item | Reason |
| --- | --- |
| UI testing | No UI requirements are provided |
| Browser compatibility testing | API-only scope |
| Mobile device testing | API-only scope |
| Accessibility testing | No UI exists in the provided requirement |
| Payment, inventory, or hotel room availability logic | Not documented |
| User roles and permissions beyond token/basic auth | Not documented |
| Database-level validation | No database access or schema provided |
| Production monitoring setup | Not defined in requirement |
| Backup and recovery testing | Not defined in requirement |
| Localization/internationalization testing | Not defined in requirement |
| Formal SLA/load targets | No performance NFRs provided |

## 5. Test Items / Features to be Tested

| Requirement ID | Feature / Endpoint | Description | Test Coverage Required | Priority | Test Type |
| --- | --- | --- | --- | --- | --- |
| RB-AUTH-001 | POST /auth | Generate auth token | Valid credentials, invalid credentials, missing fields, schema validation | High | Functional, Negative, Security |
| RB-BOOK-001 | GET /booking | Retrieve booking IDs | All IDs, filter by name, filter by dates, invalid filters | High | Functional, Data Validation |
| RB-BOOK-002 | GET /booking/:id | Retrieve booking by ID | Valid ID, invalid ID, non-existent ID, Accept JSON/XML | High | Functional, Negative, Contract |
| RB-BOOK-003 | POST /booking | Create booking | JSON/XML/form payloads, mandatory fields, invalid field types, persistence | High | Functional, Boundary, Contract |
| RB-BOOK-004 | PUT /booking/:id | Full booking update | Token auth, Basic auth, full payload update, invalid auth, invalid ID | High | Functional, Security, Regression |
| RB-BOOK-005 | PATCH /booking/:id | Partial booking update | Partial fields, unchanged fields, invalid auth, invalid data | High | Functional, Data Validation |
| RB-BOOK-006 | DELETE /booking/:id | Delete booking | Token auth, Basic auth, invalid auth, verify deletion | High | Functional, Security |
| RB-PING-001 | GET /ping | Health check | API availability and status code validation | Medium | Smoke, Reliability |
| RB-E2E-001 | End-to-end booking lifecycle | Auth → Create → Get → Update → Patch → Delete → Verify | Full workflow validation | High | Integration, Regression |

## 6. Test Approach / Test Strategy

| Test Type | Why It Is Needed | What Will Be Tested | Example Coverage |
| --- | --- | --- | --- |
| Smoke Testing | To confirm the API build is testable | Critical endpoints | /ping, /auth, GET /booking, POST /booking |
| Functional Testing | To verify documented API behavior | Endpoint request and response behavior | Create, retrieve, update, patch, delete booking |
| API Testing | Core product is API-based | HTTP method, URL, headers, payload, response | Status codes, headers, body, schema |
| Positive Testing | To validate expected successful flows | Valid inputs and valid authentication | Create booking with valid JSON |
| Negative Testing | To verify graceful handling of invalid usage | Invalid payloads, missing auth, invalid IDs | Delete without token |
| Boundary Value Testing | To identify data handling issues | String length, numeric values, dates | totalprice = 0, very large price, long names |
| Data Validation Testing | To verify request field validation | Required fields, data types, date formats | Invalid date format, boolean as string |
| Authentication Testing | PUT, PATCH, DELETE require authorization | Cookie token and Basic Auth | Valid token, invalid token, missing token |
| Authorization Negative Testing | To prevent unauthorized data modification | Protected endpoints without credentials | PUT/PATCH/DELETE without auth |
| Error Handling Testing | To validate failure responses | Invalid IDs, malformed payloads, unsupported content types | Invalid JSON body |
| Integration Testing | To verify endpoint interaction | Data created by one endpoint is usable by another | Create → Get → Update → Delete |
| Regression Testing | To protect existing behavior after fixes | Critical API workflows | Booking lifecycle suite |
| Retesting | To confirm defects are fixed | Failed test cases after fix | Re-run defect-specific tests |
| Exploratory Testing | To discover undocumented behavior | Edge cases and inconsistent responses | Unsupported methods, extra fields |
| Contract / Schema Validation | To ensure consumers receive expected structure | JSON/XML fields and data types | bookingid, bookingdates.checkin, depositpaid |
| Security Testing | Auth and data modification endpoints exist | Basic auth, token misuse, sensitive data exposure | Invalid token, malformed auth header |
| Performance Testing | Useful for API stability, but NFRs missing | Basic response time observation | Response time baseline only unless SLA is provided |

## 7. Test Design Techniques

| Technique | Application |
| --- | --- |
| Equivalence Partitioning | Valid vs invalid usernames, passwords, booking IDs, dates, prices |
| Boundary Value Analysis | Minimum/maximum string lengths, numeric price values, date boundaries |
| Decision Table Testing | Auth combinations for PUT/PATCH/DELETE using token, Basic Auth, invalid auth, no auth |
| State Transition Testing | Booking lifecycle: created → retrieved → updated → patched → deleted |
| Error Guessing | Malformed JSON, missing nested bookingdates, unsupported content type, invalid Accept header |
| Pairwise Testing | Combine content type, accept header, auth type, and payload format efficiently |
| Exploratory Testing | Test undocumented behavior, unexpected fields, duplicate bookings, inconsistent status codes |

## 8. Test Scenarios

### 8.1 Auth Module

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| AUTH-TS-001 | POST /auth | Verify token is generated with valid username and password | Positive | High |
| AUTH-TS-002 | POST /auth | Verify authentication fails with invalid username | Negative | High |
| AUTH-TS-003 | POST /auth | Verify authentication fails with invalid password | Negative | High |
| AUTH-TS-004 | POST /auth | Verify behavior when username is missing | Negative | High |
| AUTH-TS-005 | POST /auth | Verify behavior when password is missing | Negative | High |
| AUTH-TS-006 | POST /auth | Verify response schema contains token field for successful auth | Contract | High |
| AUTH-TS-007 | POST /auth | Verify unsupported content type is handled correctly | Negative | Medium |

### 8.2 Get Booking IDs

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| GBID-TS-001 | GET /booking | Verify all booking IDs are returned | Positive | High |
| GBID-TS-002 | GET /booking | Verify response is an array of objects containing bookingid | Contract | High |
| GBID-TS-003 | GET /booking?firstname=&lastname= | Verify filtering by firstname and lastname | Positive | High |
| GBID-TS-004 | GET /booking?checkin=&checkout= | Verify filtering by checkin and checkout dates | Positive | High |
| GBID-TS-005 | GET /booking | Verify response when no booking matches filter | Negative | Medium |
| GBID-TS-006 | GET /booking?checkin=invalid-date | Verify invalid date filter behavior | Negative | Medium |
| GBID-TS-007 | GET /booking?firstname=<special_chars> | Verify special characters in filter values | Boundary / Negative | Medium |

### 8.3 Get Booking by ID

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| GETB-TS-001 | GET /booking/:id | Verify booking details are returned for a valid booking ID | Positive | High |
| GETB-TS-002 | GET /booking/:id | Verify response schema contains firstname, lastname, totalprice, depositpaid, bookingdates, additionalneeds | Contract | High |
| GETB-TS-003 | GET /booking/:id | Verify JSON response when Accept: application/json is sent | Positive | High |
| GETB-TS-004 | GET /booking/:id | Verify XML response when Accept: application/xml is sent | Positive | Medium |
| GETB-TS-005 | GET /booking/:id | Verify behavior for non-existent booking ID | Negative | High |
| GETB-TS-006 | GET /booking/:id | Verify behavior for invalid ID format | Negative | Medium |
| GETB-TS-007 | GET /booking/:id | Verify behavior when unsupported Accept header is sent | Negative | Medium |

### 8.4 Create Booking

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| CRTB-TS-001 | POST /booking | Verify booking is created with valid JSON payload | Positive | High |
| CRTB-TS-002 | POST /booking | Verify booking is created with valid XML payload | Positive | Medium |
| CRTB-TS-003 | POST /booking | Verify booking is created with valid form-urlencoded payload | Positive | Medium |
| CRTB-TS-004 | POST /booking | Verify response contains bookingid and nested booking object | Contract | High |
| CRTB-TS-005 | POST /booking | Verify created booking can be retrieved using returned bookingid | Integration | High |
| CRTB-TS-006 | POST /booking | Verify behavior when firstname is missing | Negative | High |
| CRTB-TS-007 | POST /booking | Verify behavior when lastname is missing | Negative | High |
| CRTB-TS-008 | POST /booking | Verify behavior when totalprice is non-numeric | Negative | High |
| CRTB-TS-009 | POST /booking | Verify behavior when depositpaid is not boolean | Negative | Medium |
| CRTB-TS-010 | POST /booking | Verify behavior when checkin date is invalid | Negative | High |
| CRTB-TS-011 | POST /booking | Verify behavior when checkout date is before checkin date | Boundary | High |
| CRTB-TS-012 | POST /booking | Verify behavior with special characters in guest name and additional needs | Boundary | Medium |
| CRTB-TS-013 | POST /booking | Verify behavior with very large totalprice value | Boundary | Medium |
| CRTB-TS-014 | POST /booking | Verify behavior with malformed JSON | Negative | High |

### 8.5 Full Update Booking

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| UPDB-TS-001 | PUT /booking/:id | Verify booking is fully updated with valid token in Cookie header | Positive | High |
| UPDB-TS-002 | PUT /booking/:id | Verify booking is fully updated with valid Basic Auth header | Positive | High |
| UPDB-TS-003 | PUT /booking/:id | Verify updated values are returned in response | Contract | High |
| UPDB-TS-004 | PUT /booking/:id | Verify updated booking can be retrieved using GET | Integration | High |
| UPDB-TS-005 | PUT /booking/:id | Verify update fails when authentication is missing | Security / Negative | High |
| UPDB-TS-006 | PUT /booking/:id | Verify update fails when token is invalid | Security / Negative | High |
| UPDB-TS-007 | PUT /booking/:id | Verify behavior when booking ID does not exist | Negative | High |
| UPDB-TS-008 | PUT /booking/:id | Verify behavior when mandatory field is missing in full update | Negative | High |
| UPDB-TS-009 | PUT /booking/:id | Verify behavior with invalid data types | Negative | Medium |
| UPDB-TS-010 | PUT /booking/:id | Verify XML update with valid Basic Auth | Positive | Medium |
| UPDB-TS-011 | PUT /booking/:id | Verify form-urlencoded update with valid Basic Auth | Positive | Medium |

### 8.6 Partial Update Booking

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| PATB-TS-001 | PATCH /booking/:id | Verify firstname and lastname can be partially updated | Positive | High |
| PATB-TS-002 | PATCH /booking/:id | Verify only submitted fields are changed and other fields remain unchanged | Integration | High |
| PATB-TS-003 | PATCH /booking/:id | Verify partial update using token authentication | Positive | High |
| PATB-TS-004 | PATCH /booking/:id | Verify partial update using Basic Auth | Positive | High |
| PATB-TS-005 | PATCH /booking/:id | Verify partial update fails without authentication | Security / Negative | High |
| PATB-TS-006 | PATCH /booking/:id | Verify partial update fails with invalid token | Security / Negative | High |
| PATB-TS-007 | PATCH /booking/:id | Verify behavior when invalid field type is submitted | Negative | Medium |
| PATB-TS-008 | PATCH /booking/:id | Verify behavior with empty payload | Negative / Exploratory | Medium |
| PATB-TS-009 | PATCH /booking/:id | Verify behavior for non-existent booking ID | Negative | High |

### 8.7 Delete Booking

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| DELB-TS-001 | DELETE /booking/:id | Verify booking is deleted with valid token in Cookie header | Positive | High |
| DELB-TS-002 | DELETE /booking/:id | Verify booking is deleted with valid Basic Auth header | Positive | High |
| DELB-TS-003 | DELETE /booking/:id | Verify deleted booking is no longer retrievable | Integration | High |
| DELB-TS-004 | DELETE /booking/:id | Verify delete fails without authentication | Security / Negative | High |
| DELB-TS-005 | DELETE /booking/:id | Verify delete fails with invalid token | Security / Negative | High |
| DELB-TS-006 | DELETE /booking/:id | Verify behavior when deleting already deleted booking | Negative | Medium |
| DELB-TS-007 | DELETE /booking/:id | Verify behavior when booking ID format is invalid | Negative | Medium |

### 8.8 Ping / Health Check

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| PING-TS-001 | GET /ping | Verify health check endpoint returns successful response | Smoke | High |
| PING-TS-002 | GET /ping | Verify expected status code is 201 Created as documented | Contract | High |
| PING-TS-003 | GET /ping | Verify response time is within acceptable baseline | Performance Baseline | Medium |

### 8.9 End-to-End Scenarios

| Scenario ID | Feature / Endpoint | Scenario Description | Type | Priority |
| --- | --- | --- | --- | --- |
| E2E-TS-001 | Booking lifecycle | Auth → Create booking → Get booking → Update booking → Get booking → Delete booking → Verify deletion | Regression | High |
| E2E-TS-002 | Partial update lifecycle | Create booking → Patch selected fields → Verify changed and unchanged fields | Integration | High |
| E2E-TS-003 | Auth lifecycle | Generate token → use token for PUT/PATCH/DELETE | Security / Integration | High |

## 9. Test Data Strategy

### 9.1 Valid Test Data

{

"firstname": "Jim",

"lastname": "Brown",

"totalprice": 111,

"depositpaid": true,

"bookingdates": {

"checkin": "2018-01-01",

"checkout": "2019-01-01"

},

"additionalneeds": "Breakfast"

}

### 9.2 Valid Authentication Data

{

"username": "admin",

"password": "password123"

}

### 9.3 Invalid and Boundary Test Data

| Field | Valid Data | Invalid / Boundary Data |
| --- | --- | --- |
| firstname | Jim | blank, null, numeric, special characters, very long string |
| lastname | Brown | blank, null, numeric, special characters, very long string |
| totalprice | 111 | 0, -1, decimal, string, null, very large number |
| depositpaid | true, false | "true", 1, null, blank |
| checkin | 2018-01-01 | invalid format, blank, null, impossible date |
| checkout | 2019-01-01 | date before checkin, invalid format, null |
| additionalneeds | Breakfast | blank, null, special characters, large text |
| bookingid | Existing numeric ID | non-existent ID, deleted ID, string, negative number |
| Auth token | Valid generated token | expired token, malformed token, missing token |
| Basic Auth | Valid encoded credentials | invalid credentials, malformed header |

### 9.4 Data Management Approach

| Data Need | Approach |
| --- | --- |
| Existing booking ID | Use GET /booking or create new booking before test |
| Isolated update/delete tests | Create test booking during setup |
| Cleanup | Delete test-created bookings where possible |
| Regression data | Use data-driven test files for JSON/XML/form payloads |
| Negative testing | Use controlled invalid payloads and non-existent IDs |

## 10. Environment Requirements

| Environment | Base URL | Build / Version | Purpose | Notes |
| --- | --- | --- | --- | --- |
| QA / Test | https://restful-booker.herokuapp.com | Not specified | Functional and regression testing | Public playground API |
| Local Automation | Same as above | Not specified | API automation execution | Requires internet access |
| CI Environment | Same as above | Not specified | Automated smoke/regression execution | Requires configured secrets and network access |

### Tools Required

| Tool | Purpose |
| --- | --- |
| Postman | Manual API testing and collection creation |
| Newman | Command-line execution of Postman collections |
| REST Assured | API automation framework |
| Java | REST Assured test development |
| TestNG / JUnit | Test orchestration |
| Maven / Gradle | Build and dependency management |
| GitHub Actions / Jenkins | CI/CD execution |
| Allure / Extent Reports | Automation reporting |
| JIRA | Defect tracking |
| Git | Version control |
| JSON Schema Validator | Contract validation |

### Access Requirements

| Access Item | Requirement |
| --- | --- |
| API Base URL | Must be reachable from tester machine and CI agent |
| Auth Credentials | admin/password123 as documented |
| Network | Internet access required |
| Test Data | Ability to create and delete bookings |

## 11. Entry Criteria

Testing may begin when:

| Criteria ID | Entry Criteria |
| --- | --- |
| EC-001 | API documentation is available and reviewed |
| EC-002 | Base URL is accessible |
| EC-003 | Auth credentials are available |
| EC-004 | Test environment is stable |
| EC-005 | Test data strategy is agreed |
| EC-006 | Postman or automation tools are configured |
| EC-007 | Smoke test using /ping passes |
| EC-008 | QA team has reviewed known documentation gaps and assumptions |

## 12. Exit Criteria

Testing may be considered complete when:

| Criteria ID | Exit Criteria |
| --- | --- |
| XC-001 | All planned high-priority test scenarios are executed |
| XC-002 | Critical and high severity defects are fixed, retested, or formally accepted |
| XC-003 | Regression suite has passed |
| XC-004 | Defect report is updated |
| XC-005 | Test execution report is prepared |
| XC-006 | Known limitations and open risks are documented |
| XC-007 | Stakeholder sign-off is received |

## 13. Defect Management Process

### 13.1 Defect Reporting Tool

Recommended tool: JIRA

### 13.2 Defect Lifecycle

New → Assigned → In Progress → Fixed → Ready for Retest → Retest Passed → Closed

↓

Reopened

### 13.3 Severity Levels

| Severity | Meaning | Example |
| --- | --- | --- |
| Critical | Core API unusable or data corruption | Booking cannot be created |
| High | Major function broken | PUT allows update without authentication |
| Medium | Functional issue with workaround | XML response has missing optional field |
| Low | Minor inconsistency | Documentation typo or unclear message |

### 13.4 Priority Levels

| Priority | Meaning |
| --- | --- |
| P1 | Must fix immediately |
| P2 | Must fix before release |
| P3 | Fix in upcoming sprint |
| P4 | Cosmetic or low business impact |

### 13.5 Defect Template

| Field | Details |
| --- | --- |
| Defect ID | Auto-generated |
| Title | Short description |
| Environment | QA / Test |
| Endpoint | API path and method |
| Steps to Reproduce | Numbered steps |
| Expected Result | Expected API behavior |
| Actual Result | Observed API behavior |
| Test Data | Payload, booking ID, auth token type |
| Request Details | Method, URL, headers, body |
| Response Details | Status code, headers, body |
| Logs / Evidence | Postman screenshot, Newman report, console log |
| Severity | Critical / High / Medium / Low |
| Priority | P1 / P2 / P3 / P4 |
| Assigned To | Developer / Team |
| Status | Current lifecycle status |

## 14. Test Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan | This document |
| Requirement Traceability Matrix | Mapping of API requirements to test scenarios |
| Test Scenarios | High-level scenario list |
| Test Cases | Detailed executable test cases |
| Test Data | Valid, invalid, and boundary data |
| Postman Collection | Manual and smoke API collection |
| Postman Environment File | Base URL, token, booking ID variables |
| REST Assured Automation Suite | Automated smoke and regression tests |
| Defect Reports | Logged defects with evidence |
| Test Execution Report | Pass/fail status and metrics |
| Regression Report | Regression execution results |
| Test Closure Report | Summary, risks, defects, sign-off |

## 15. Test Execution Plan

| Phase | Activity | Owner | Start Date | End Date | Dependency | Deliverable |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 1 | Requirement and API documentation review | QA Lead / QA Engineer | TBD | TBD | API documentation | Requirement review notes |
| Phase 2 | Test scenario preparation | QA Engineer | TBD | TBD | Requirement analysis | Test scenarios |
| Phase 3 | Test case design | QA Engineer | TBD | TBD | Approved scenarios | Test cases |
| Phase 4 | Postman collection creation | QA Engineer | TBD | TBD | Test cases | Postman collection |
| Phase 5 | Smoke testing | QA Engineer | TBD | TBD | Environment readiness | Smoke report |
| Phase 6 | Functional API testing | QA Engineer | TBD | TBD | Smoke pass | Execution report |
| Phase 7 | Negative and security testing | QA Engineer | TBD | TBD | Functional setup | Defect report |
| Phase 8 | Integration / lifecycle testing | QA Engineer | TBD | TBD | Test data | E2E execution report |
| Phase 9 | Automation scripting | SDET | TBD | TBD | Stable scenarios | REST Assured suite |
| Phase 10 | Regression testing | QA / SDET | TBD | TBD | Defect fixes | Regression report |
| Phase 11 | Final closure and sign-off | QA Lead | TBD | TBD | Execution completion | Test closure report |

## 16. Automation Strategy

### 16.1 Recommended Automation Scope

| Area | Automate? | Reason |
| --- | --- | --- |
| /ping smoke check | Yes | Fast build health validation |
| /auth token generation | Yes | Required for protected endpoint automation |
| Create booking | Yes | Core regression flow |
| Get booking by ID | Yes | Core validation and setup verification |
| Get booking IDs | Yes | Core API behavior |
| Full update booking | Yes | Protected endpoint regression |
| Partial update booking | Yes | Protected endpoint regression |
| Delete booking | Yes | Cleanup and lifecycle validation |
| Negative schema/data tests | Partially | Automate stable and repeatable cases |
| Exploratory testing | No | Human-driven investigation |
| Documentation review | No | Manual validation |

### 16.2 Framework Recommendation

| Layer | Tool |
| --- | --- |
| Manual API Testing | Postman |
| CLI Execution | Newman |
| Automation Framework | REST Assured |
| Language | Java |
| Test Runner | TestNG or JUnit |
| Build Tool | Maven or Gradle |
| Reporting | Allure or Extent Reports |
| CI/CD | GitHub Actions or Jenkins |
| Version Control | Git |

### 16.3 Automation Design

| Component | Description |
| --- | --- |
| Base Test Class | Handles base URI, common headers, logging |
| Auth Utility | Generates and stores token |
| Booking Payload Builder | Creates reusable valid and invalid payloads |
| Schema Validators | Validates JSON/XML response structure |
| Test Data Provider | Supplies boundary and negative data |
| Cleanup Utility | Deletes created test bookings |
| Reporting Layer | Captures request, response, status, and assertion details |

### 16.4 Suggested Automated Suites

| Suite | Coverage |
| --- | --- |
| Smoke Suite | /ping, /auth, create booking, get booking |
| Regression Suite | Full booking lifecycle |
| Security Suite | Missing/invalid auth for PUT/PATCH/DELETE |
| Contract Suite | Schema validation for major responses |
| Data Validation Suite | Invalid payloads and boundary values |

## 17. Non-Functional Testing Considerations

| Area | Applicability | Planned Coverage |
| --- | --- | --- |
| Performance Testing | Limited, because no SLA is documented | Capture baseline response times for key endpoints |
| Load Testing | Requires additional NFRs | Not planned unless concurrency/throughput targets are provided |
| Security Testing | Applicable | Auth bypass, invalid token, Basic Auth misuse, sensitive data exposure |
| Reliability Testing | Applicable | /ping availability and repeated request stability |
| Compatibility Testing | API-level only | Validate JSON, XML, and form-urlencoded support |
| Observability / Logging | Not documented | Out of scope unless logs or monitoring access is provided |

## 18. Risks and Mitigations

| Risk ID | Risk Description | Impact | Probability | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| RISK-001 | API documentation does not define all negative status codes | Medium | High | Capture observed behavior and raise documentation gaps | QA Lead |
| RISK-002 | Public playground API data may change due to other users | High | High | Create isolated test data during execution | QA Engineer |
| RISK-003 | Environment may be unstable or unavailable | High | Medium | Run /ping before execution and retry failed infra cases | QA Engineer |
| RISK-004 | Auth token behavior such as expiry is not documented | Medium | Medium | Generate fresh token per test run | SDET |
| RISK-005 | DELETE may remove shared test data | Medium | Medium | Delete only bookings created by automation | QA Engineer |
| RISK-006 | Lack of clear validation rules for field lengths and date logic | Medium | High | Mark as open questions and perform exploratory testing | QA Lead |
| RISK-007 | Flaky tests due to shared environment | High | Medium | Add retries only for environment errors, not assertion failures | SDET |
| RISK-008 | XML and form-urlencoded behavior may differ from JSON | Medium | Medium | Include format-specific tests | QA Engineer |
| RISK-009 | No performance SLA is available | Low | High | Report baseline only, do not certify performance | QA Lead |
| RISK-010 | Inconsistency in documentation for PATCH examples showing PUT command | Medium | High | Log documentation issue and verify actual endpoint behavior | QA Engineer |

## 19. Assumptions

| ID | Assumption |
| --- | --- |
| ASM-001 | The base URL is https://restful-booker.herokuapp.com. |
| ASM-002 | The documented credentials admin/password123 are valid for token generation. |
| ASM-003 | POST /booking does not require authentication. |
| ASM-004 | PUT, PATCH, and DELETE require either Cookie token or Basic Auth. |
| ASM-005 | The test team may create and delete test bookings in the public playground environment. |
| ASM-006 | Status code and schema expectations are based on the provided API documentation. |
| ASM-007 | Error status codes not documented will be discovered during testing and treated as actual behavior until clarified. |
| ASM-008 | No UI, mobile, browser, or accessibility testing is required. |
| ASM-009 | Automation will generate new booking data instead of relying on fixed existing booking IDs. |

## 20. Dependencies

| Dependency ID | Dependency |
| --- | --- |
| DEP-001 | API documentation availability |
| DEP-002 | Restful Booker API environment availability |
| DEP-003 | Valid authentication credentials |
| DEP-004 | Ability to create booking records |
| DEP-005 | Ability to delete test-created booking records |
| DEP-006 | Postman and automation tool setup |
| DEP-007 | CI/CD access if automation is integrated |
| DEP-008 | Stable network connectivity |
| DEP-009 | Stakeholder clarification for undocumented validation and error handling rules |

## 21. Open Questions

| Question ID | Open Question |
| --- | --- |
| OQ-001 | What are the expected status codes for invalid credentials, missing fields, malformed payloads, and invalid IDs? |
| OQ-002 | Are firstname, lastname, totalprice, depositpaid, bookingdates.checkin, and bookingdates.checkout mandatory for create booking? |
| OQ-003 | What are the maximum allowed lengths for firstname, lastname, and additionalneeds? |
| OQ-004 | Should checkout date be strictly greater than checkin date? |
| OQ-005 | Is totalprice allowed to be zero, negative, or decimal? |
| OQ-006 | Does the auth token expire? If yes, what is the expiry duration? |
| OQ-007 | Should unsupported Content-Type or Accept headers return 415, 406, or another status? |
| OQ-008 | What should happen when extra fields are submitted in the booking payload? |
| OQ-009 | What is the expected response when deleting a non-existent booking? |
| OQ-010 | The documentation section for partial update says PATCH, but examples show curl -X PUT; should the method be PATCH or PUT? |
| OQ-011 | The delete booking section says success is “Default HTTP 201 response,” while DELETE usually returns 201, 200, or 204 depending on implementation. What is the expected status? |
| OQ-012 | Are XML and form-urlencoded formats required for all booking create/update/partial update operations or only examples? |

## 22. Approval / Sign-Off

| Name | Role | Approval Status | Date | Comments |
| --- | --- | --- | --- | --- |
| TBD | Product Owner | Pending | TBD |  |
| TBD | Engineering Lead | Pending | TBD |  |
| TBD | QA Lead | Pending | TBD |  |
| TBD | Test Architect | Pending | TBD |  |

# Requirement Traceability Matrix

| Requirement ID | Endpoint / Feature | Test Scenario IDs | Test Type |
| --- | --- | --- | --- |
| RB-AUTH-001 | POST /auth | AUTH-TS-001 to AUTH-TS-007 | Functional, Negative, Security, Contract |
| RB-BOOK-001 | GET /booking | GBID-TS-001 to GBID-TS-007 | Functional, Data Validation, Contract |
| RB-BOOK-002 | GET /booking/:id | GETB-TS-001 to GETB-TS-007 | Functional, Negative, Contract |
| RB-BOOK-003 | POST /booking | CRTB-TS-001 to CRTB-TS-014 | Functional, Boundary, Negative, Integration |
| RB-BOOK-004 | PUT /booking/:id | UPDB-TS-001 to UPDB-TS-011 | Functional, Security, Regression |
| RB-BOOK-005 | PATCH /booking/:id | PATB-TS-001 to PATB-TS-009 | Functional, Security, Integration |
| RB-BOOK-006 | DELETE /booking/:id | DELB-TS-001 to DELB-TS-007 | Functional, Security, Integration |
| RB-PING-001 | GET /ping | PING-TS-001 to PING-TS-003 | Smoke, Contract, Reliability |
| RB-E2E-001 | Booking lifecycle | E2E-TS-001 to E2E-TS-003 | Integration, Regression, Security |

# Recommended Smoke Test Set

| Order | Endpoint | Validation |
| --- | --- | --- |
| 1 | GET /ping | API is up and returns documented success response |
| 2 | POST /auth | Token is generated |
| 3 | GET /booking | Booking ID list is returned |
| 4 | POST /booking | Booking is created and bookingid is returned |
| 5 | GET /booking/:id | Created booking is retrievable |
| 6 | DELETE /booking/:id | Created booking can be cleaned up using auth |

This test plan is ready to be converted into detailed test cases, a Postman collection, and a REST Assured automation framework.